# Live Site URL Scan — Implementation Plan

## Overview

When a user enters a Live Site URL in the onboarding form, the system will:

- Crawl all pages/routes of the site

- Analyze each page using AI (vision + HTML analysis)

- Match detected UI patterns against the Excel component/template library

- Store matched + unmatched items in a structured result object

- Pass results to the Components Selection screen (pre-selected + estimation)

## Architecture Diagram

flowchart TD
    A[User enters Live URL] --> B[Site Crawler Service]
    B --> C[Discover all routes/pages]
    C --> D[Page Analyzer - per page]
    D --> E[Screenshot + DOM extraction]
    E --> F[AI Vision Model - GPT-4o / Claude]
    F --> G[Component Matching Engine]
    G --> H[Match against Excel dataset]
    H --> I[ScanResult Object]
    I --> J[Components Selection Screen]
    
    subgraph "Excel Dataset (JSON)"
        K[Components - 36 groups, 750 variants]
        L[Templates - 9+ types]
    end
    K --> H
    L --> H

## Phase 1: Site Crawler Service

### Purpose

Discover all accessible pages/routes on the provided URL.

### Implementation: /src/lib/scanner/crawler.ts

interface CrawlResult {
  baseUrl: string;
  pages: DiscoveredPage[];
  sitemapFound: boolean;
  totalPagesFound: number;
  crawlDuration: number; // ms
}

interface DiscoveredPage {
  url: string;
  title: string;
  path: string;
  depth: number; // link depth from homepage
  pageType: 'homepage' | 'listing' | 'detail' | 'article' | 'search' | 'error' | 'form' | 'other';
}

### Strategy (priority order):

- Sitemap.xml — Parse /sitemap.xml or /sitemap_index.xml for full page list

- Robots.txt — Check for additional sitemap references

- Link crawling — BFS from homepage, follow internal links (max depth: 3, max pages: 50)

- Route pattern detection — Identify URL patterns (e.g., /products/:slug, /blog/:id)

### Tech Stack:

- Next.js API Route (/api/scan/crawl) — serverless function

- Cheerio — HTML parsing for link extraction

- fetch — HTTP requests with timeout + retry

### Rate Limiting & Safety:

- Max 50 pages per scan

- 500ms delay between requests

- Respect robots.txt disallow rules

- 10s timeout per page

- User-Agent: Feasibly-Scanner/1.0

## Phase 2: Page Analyzer (AI-Powered)

### Purpose

For each discovered page, detect which components and templates are present.

### Implementation: /src/lib/scanner/analyzer.ts

interface PageAnalysis {
  url: string;
  pageType: string;
  screenshot?: string; // base64 or URL
  htmlStructure: string; // simplified DOM
  detectedComponents: DetectedComponent[];
  detectedTemplate: DetectedTemplate | null;
  confidence: number; // 0-1
}

interface DetectedComponent {
  name: string;           // e.g., "CTA", "Accordion", "Carousel"
  variant: string;        // e.g., "CTA with icon (3 sizes, default states)"
  selector: string;       // CSS selector where found
  count: number;          // how many instances on page
  confidence: number;     // 0-1 match confidence
  matchedExcelRow: number; // reference to Excel data
}

interface DetectedTemplate {
  name: string;           // e.g., "Homepage", "PDP", "Article Page"
  confidence: number;
  matchedExcelRow: number;
}

### Two-Pass Detection:

#### Pass 1: HTML/DOM Heuristic Analysis

Fast, rule-based detection using common patterns:

| Component | Detection Signals |
| --- | --- |
| CTA | <a> / <button> with specific classes, icons, hover states |
| Accordion | details/summary, aria-expanded, toggle patterns |
| Forms | <form>, <input>, <select>, validation attributes |
| Carousel | Swiper/Slick classes, role="listbox", dot navigation |
| Header/Nav | <header>, <nav>, role="navigation" |
| Search | <input type="search">, search icons, autocomplete |
| Breadcrumbs | aria-label="breadcrumb", ol/li with links |
| Tabs | role="tablist", aria-selected |
| Teaser | Card patterns with image + text + CTA |
| Image | <picture>, <img> with srcset, lazy loading |
| Table | <table>, data grids |
| Embed | <iframe>, video players, maps |

#### Pass 2: AI Vision Analysis (Optional - "AI-Powered Estimation" toggle)

Use multimodal AI to analyze screenshots:

const prompt = `
Analyze this webpage screenshot. Identify all UI components present.
Match them against this component library:
${JSON.stringify(componentLibrary)}

For each component found, specify:
- Component name (from library)
- Specific variant that matches
- Confidence level (high/medium/low)
- Count on page

Also identify the page template type from: 
${JSON.stringify(templateLibrary)}
`;

### AI Provider Options:

- OpenAI GPT-4o (vision) — primary recommendation

- Anthropic Claude (vision) — alternative

- Local/self-hosted — for enterprise deployments

## Phase 3: Component Matching Engine

### Purpose

Match AI/heuristic detections against the Excel dataset (36 component groups, 750+ variants, 9+ templates).

### Implementation: /src/lib/scanner/matcher.ts

interface MatchResult {
  exactMatches: MatchedItem[];       // High confidence (>0.8)
  probableMatches: MatchedItem[];    // Medium confidence (0.5-0.8)
  unmatchedDetections: UnmatchedItem[]; // Found on site but not in Excel
  suggestedComponents: MatchedItem[]; // In Excel, likely needed but not detected
}

interface MatchedItem {
  componentName: string;
  category: 'Core' | 'Bespoke';
  variant: string;
  designDescription: string;
  developmentDescription: string;
  designEffort: number;         // hours
  aiDesignEffort: number;       // reduced hours with AI
  devEffort: number;            // hours (BE+FE)
  aiDevEffort: number;          // reduced hours with AI
  assumptions: string;
  confidence: number;
  foundOnPages: string[];       // URLs where detected
  instanceCount: number;
}

interface UnmatchedItem {
  detectedName: string;
  description: string;
  foundOnPages: string[];
  suggestedCategory: string;
  // These need manual estimation
}

### Matching Algorithm:

- Exact name match — component name in Excel matches detected component

- Fuzzy match — Levenshtein distance / semantic similarity for variant matching

- Category inference — Map detected elements to Excel categories (Core/Bespoke)

- Template matching — Page structure → Template type mapping:

| Page Signals | Matched Template |
| --- | --- |
| Hero + multiple sections + CTAs | Homepage |
| Product grid + filters + pagination | Listing Page (PLP) |
| Product images + specs + add-to-cart | PDP |
| Article body + author + date + related | Article Page |
| Search input + results list + facets | Search Results Page |
| Form + calendar + location | Event Page |
| Generic content sections | Landing Page |
| 404/500 messaging | Error Page |

## Phase 4: Scan Result Store

### Purpose

Store the complete scan result in the Zustand store for use across screens.

### Implementation: /src/store/scanStore.ts

interface ScanResult {
  // Metadata
  scanId: string;
  liveUrl: string;
  scanDate: string;
  scanDuration: number;
  
  // Crawl results
  pagesScanned: number;
  discoveredPages: DiscoveredPage[];
  
  // Component matches
  matchedComponents: MatchedItem[];
  matchedTemplates: MatchedTemplateItem[];
  
  // Unmatched / manual review needed
  unmatchedItems: UnmatchedItem[];
  
  // Estimation summary (auto-calculated)
  estimation: {
    totalDesignHours: number;
    totalDevHours: number;
    aiDesignHours: number;   // with AI reduction
    aiDevHours: number;      // with AI reduction
    designWeeks: number;
    devWeeks: number;
    bufferPercent: number;   // default 20%
  };
  
  // Status
  status: 'idle' | 'crawling' | 'analyzing' | 'matching' | 'complete' | 'error';
  progress: number; // 0-100
  error?: string;
}

interface MatchedTemplateItem {
  templateName: string;
  category: string;
  description: string;
  designEffort: number;
  aiDesignEffort: number;
  designPerPage: number;
  devEffort: number;
  aiDevEffort: number;
  devPerPage: number;
  additionalPages: number;  // user can adjust
  foundOnPages: string[];
  confidence: number;
  isSelected: boolean;
}

## Phase 5: Components Selection Screen Integration

### How Scan Results Feed Into the UI (Figma node 45-1877)

The Components Selection screen receives scanResult from the store and:

- Pre-selects matched components — checkboxes auto-checked for high-confidence matches

- Highlights AI suggestions — medium-confidence items shown with "Suggested" badge

- Shows unmatched section — separate accordion for items needing manual review

- Calculates estimation — right panel auto-updates with totals

// In Components Selection page
const { scanResult } = useScanStore();
const { components } = useComponentsData(); // from JSON/Excel

// Pre-select components from scan
const initialSelection = components.map(comp => ({
  ...comp,
  isSelected: scanResult?.matchedComponents.some(
    m => m.componentName === comp.name && m.confidence > 0.5
  ) ?? false,
  scanConfidence: scanResult?.matchedComponents.find(
    m => m.componentName === comp.name
  )?.confidence,
}));

### UI Additions for Scan Results:

| Element | Behavior |
| --- | --- |
| "AI Suggested" badge | Shown on pre-selected components from scan |
| Confidence indicator | Green/Yellow/Red dot showing match confidence |
| "Pages found" tooltip | Hover shows which pages the component was detected on |
| "Unmatched Items" accordion | Lists items found but not in Excel library |
| "Scan Summary" banner | Shows "23 components detected across 12 pages" |

## Phase 6: API Routes

### /api/scan/crawl (POST)

// Input
{ url: string; maxPages?: number }
// Output
{ pages: DiscoveredPage[]; sitemapFound: boolean }

### /api/scan/analyze (POST)

// Input
{ pages: DiscoveredPage[]; useAI: boolean }
// Output  
{ analyses: PageAnalysis[] }

### /api/scan/match (POST)

// Input
{ analyses: PageAnalysis[]; componentLibrary: Component[]; templateLibrary: Template[] }
// Output
{ result: ScanResult }

### /api/scan/full (POST) — Orchestrator

// Input
{ url: string; useAI: boolean; maxPages?: number }
// Output (streamed via SSE for progress updates)
{ scanResult: ScanResult }

## Data Flow Summary

sequenceDiagram
    participant U as User
    participant OB as Onboarding Form
    participant API as /api/scan/full
    participant CR as Crawler
    participant AN as Analyzer
    participant AI as AI Model (GPT-4o)
    participant MT as Matcher
    participant ST as Zustand Store
    participant CS as Components Screen

    U->>OB: Enters live URL + clicks Continue
    OB->>API: POST /api/scan/full {url}
    API->>CR: Crawl site
    CR-->>API: 15 pages found
    
    loop For each page
        API->>AN: Analyze page HTML
        AN->>AI: Screenshot + DOM → detect components
        AI-->>AN: Components detected
    end
    
    API->>MT: Match detections vs Excel library
    MT-->>API: ScanResult (matched + unmatched)
    API-->>OB: SSE progress updates
    API-->>ST: Store ScanResult
    
    U->>CS: Navigate to Components Selection
    CS->>ST: Read ScanResult
    CS->>CS: Pre-select matched components
    CS->>CS: Calculate estimation
    CS->>U: Show components with estimation panel

## File Structure (New Files)

src/
├── lib/
│   └── scanner/
│       ├── crawler.ts          # Site crawling logic
│       ├── analyzer.ts         # HTML/DOM heuristic analysis
│       ├── aiAnalyzer.ts       # AI vision analysis (GPT-4o/Claude)
│       ├── matcher.ts          # Match detections to Excel library
│       ├── types.ts            # All scanner type definitions
│       └── constants.ts        # Detection rules, selectors, patterns
├── store/
│   └── scanStore.ts            # Zustand store for scan results
├── app/
│   └── api/
│       └── scan/
│           ├── crawl/route.ts  # Crawl endpoint
│           ├── analyze/route.ts # Analysis endpoint
│           ├── match/route.ts  # Matching endpoint
│           └── full/route.ts   # Full scan orchestrator (SSE)
├── components/
│   └── scan/
│       ├── ScanProgress.tsx    # Progress UI during scan
│       ├── ScanSummary.tsx     # Summary banner on components page
│       └── ConfidenceBadge.tsx # Match confidence indicator

## Tech Stack & Dependencies

| Package | Purpose |
| --- | --- |
| cheerio | Server-side HTML parsing |
| openai | GPT-4o vision API for component detection |
| xlsx | Excel file parsing (already installed) |
| fuse.js | Fuzzy text matching for component names |
| eventsource-parser | SSE streaming for progress |
| p-limit | Concurrency control for page requests |
| robots-parser | Respect robots.txt rules |

## Estimation Calculation Logic

function calculateEstimation(scanResult: ScanResult, useAI: boolean): Estimation {
  const BUFFER = 0.2; // 20%
  
  const componentHours = scanResult.matchedComponents
    .filter(c => c.isSelected)
    .reduce((sum, c) => sum + (useAI ? c.aiDesignEffort : c.designEffort), 0);
  
  const componentDevHours = scanResult.matchedComponents
    .filter(c => c.isSelected)
    .reduce((sum, c) => sum + (useAI ? c.aiDevEffort : c.devEffort), 0);
  
  const templateHours = scanResult.matchedTemplates
    .filter(t => t.isSelected)
    .reduce((sum, t) => {
      const base = useAI ? t.aiDesignEffort : t.designEffort;
      const perPage = t.designPerPage * t.additionalPages;
      return sum + base + perPage;
    }, 0);
  
  const templateDevHours = scanResult.matchedTemplates
    .filter(t => t.isSelected)
    .reduce((sum, t) => {
      const base = useAI ? t.aiDevEffort : t.devEffort;
      const perPage = t.devPerPage * t.additionalPages;
      return sum + base + perPage;
    }, 0);
  
  const totalDesign = (componentHours + templateHours) * (1 + BUFFER);
  const totalDev = (componentDevHours + templateDevHours) * (1 + BUFFER);
  
  return {
    totalDesignHours: totalDesign,
    totalDevHours: totalDev,
    designDays: totalDesign / 8,
    devDays: totalDev / 8,
    designWeeks: Math.ceil(totalDesign / 40),
    devWeeks: Math.ceil(totalDev / 40),
  };
}

## Implementation Estimates (AI-Assisted / Vibe Coding)

All development estimates below assume AI-assisted coding (GitHub Copilot / Claude) with ~46% time reduction on boilerplate-heavy tasks.

### Overall Estimates

| Phase | Tasks | Without AI | With AI (Copilot/Claude) | Reduction |
| --- | --- | --- | --- | --- |
| 1. Foundation | Types, store, Excel→JSON conversion, crawler | 3 days | 1.5 days | 50% |
| 2. Analysis Engine | Heuristic analyzer, fuzzy matcher, API routes, SSE streaming | 3 days | 1.5 days | 50% |
| 3. AI Integration | GPT-4o vision integration, confidence scoring, orchestrator | 3 days | 2 days | 33% |
| 4. UI Integration | Scan progress, pre-selection, badges, estimation panel | 3 days | 1.5 days | 50% |
| 5. Testing & Polish | Edge cases, error handling, UX polish | 2 days | 1 day | 50% |
| Total |  | 14 days | 7.5 days (~1.5 weeks) | ~46% |

### Detailed Task Breakdown

| Task | Effort (AI-Assisted) | Notes |
| --- | --- | --- |
| Excel → JSON parser script | 0.5h | AI generates XLSX parsing boilerplate |
| Type definitions (ScanResult, interfaces) | 0.5h | AI generates from spec |
| Zustand scanStore.ts | 0.5h | Pattern already exists in project |
| Crawler (sitemap + BFS) | 3h | Cheerio + fetch, AI handles boilerplate |
| Heuristic HTML analyzer (rule-based) | 4h | 36 component detection rules |
| GPT-4o vision integration | 3h | Prompt engineering + response parsing |
| Fuzzy matcher (Fuse.js) | 2h | Map detections → Excel rows |
| API routes (4 endpoints + SSE) | 3h | Next.js route handlers |
| Scan progress UI component | 2h | Animated progress bar + status |
| Components screen pre-selection | 3h | Wire scan results into existing UI |
| Confidence badges + unmatched list | 2h | Small UI components |
| Estimation calculation logic | 1h | Formula already spec'd |
| Error handling + edge cases | 3h | Auth walls, SPAs, timeouts |
| Total implementation hours | ~28h | ~7.5 working days |

### AI API Runtime Cost (Per User Scan)

| AI Call | Per Scan | Cost/Scan |
| --- | --- | --- |
| GPT-4o vision (per page screenshot) | ~50 pages max | ~$0.50–$1.00 |
| GPT-4o text (component matching) | 1 call | ~$0.05 |
| Total per user scan |  | ~$0.55–$1.05 |

### Key Assumptions

- AI coding assistant (Copilot/Claude) handles ~50% of boilerplate code generation

- GPT-4o vision is the runtime AI for scanning user sites (not the dev tool)

- The heuristic analyzer handles ~70% of detections without needing the AI vision pass

- AI vision is the "premium" toggle ("Activate AI-Powered Estimation" checkbox in Figma)

- Phase 3 (AI Integration) has lower reduction (33%) because prompt engineering + response parsing requires more human iteration

### Recommended Sprint Plan

| Day | Deliverable |
| --- | --- |
| Day 1 | Excel→JSON + types + scanStore + crawler skeleton |
| Day 2 | Crawler complete + heuristic analyzer (rule-based) |
| Day 3 | Matcher engine + API routes |
| Day 4 | GPT-4o vision integration + orchestrator with SSE |
| Day 5 | Scan progress UI + pre-selection logic |
| Day 6 | Badges, unmatched list, estimation wiring |
| Day 7 | Testing, edge cases, error states |
| Day 8 | Buffer / polish / deploy |

## Edge Cases & Error Handling

| Scenario | Handling |
| --- | --- |
| Site behind auth/login | Show error: "Site requires authentication" |
| Site blocks crawlers | Respect robots.txt, show partial results |
| Very large site (500+ pages) | Cap at 50 pages, show "limited scan" warning |
| SPA (client-rendered) | Use headless browser (Puppeteer) as fallback |
| No components detected | Show empty state with option to manually select |
| AI API failure | Fall back to heuristic-only analysis |
| Timeout (>60s) | Return partial results with warning |
| Invalid URL | Validate URL format before starting scan |

## Security Considerations

- SSRF Prevention: Validate URL is public (no localhost, internal IPs, private ranges)

- Rate Limiting: Max 3 scans per user per hour

- Input Sanitization: Sanitize all URL inputs before processing

- API Key Protection: AI API keys stored in environment variables only

- Content Security: Don't execute any JS from scanned sites

- Timeout Guards: All external requests have strict timeouts